Rob Ferreira Hospital Management System (RFH HMS)

Full Project Documentation

Project Plan · IEEE 830 SRS · Agile/Scrum · UML Diagrams · Scholarly References
Version 1.0 · September 2026

# Rob Ferreira Hospital Management System (RFH HMS)

## Full Project Documentation

| Field | Value |
| --- | --- |
| Document title | RFH HMS — Project Documentation Pack |
| System name | Rob Ferreira Hospital Management System |
| Organisation | Rob Ferreira Hospital (conceptual tertiary facility), Mbombela, Mpumalanga, South Africa |
| Programme alignment | Provincial #OperationAsiphileni turnaround programme |
| Document type | Combined Project Plan, Software Requirements Specification (SRS), Design Specification, Agile Process Record |
| SRS basis | IEEE Std 830-1998 recommended practice for Software Requirements Specifications |
| Process framework | Agile — Scrum (Schwaber & Sutherland, 2020) |
| Version | 1.0 |
| Status | Working baseline for academic / institutional submission |
| Last updated | September 2026 |
| Related artefacts | README.md, MODULES.md, TRAINING_CHECKLIST.md, OPS_POSTGRES.md |

────────────────────────────────────────

## Abstract

This document describes the planning, requirements, design, Agile delivery approach, and scholarly context for the Rob Ferreira Hospital Management System (RFH HMS) — a web-based hospital information system (HIS) supporting clinical, administrative, financial, and governance workflows for a tertiary public hospital setting in Mpumalanga. The system is implemented as a React single-page application and a Spring Boot REST API with JWT authentication, role-based portals, operational automation, and rule-based clinical/ops Assist drafts.

The documentation follows standard software engineering practice: literature-informed problem framing; Agile/Scrum planning; an IEEE 830-structured SRS; UML-style diagrams (use case, architecture, sequence, data overview); and implementation notes. References are drawn from Google Scholar–indexed and peer-accessible sources on hospital information systems, South African EHR challenges, Agile in healthcare IT, and requirements engineering standards.

Keywords: hospital information system; electronic health record; Agile; Scrum; IEEE 830; UML use case; South Africa; Mpumalanga; Operation Asiphileni.

────────────────────────────────────────

## Table of contents

Introduction

Literature review

Project planning

Agile methodology

Software Requirements Specification (SRS)

System analysis and design (diagrams)

Implementation overview

Verification and validation

Conclusions and future work

References

Appendices

────────────────────────────────────────

## 1. Introduction

### 1.1 Purpose of this document

This pack serves as the master technical and academic documentation for RFH HMS. It is intended for:

Academic assessors and supervisors (capstone / research project submission)

Hospital ICT and clinical stakeholders reviewing scope and roles

Developers maintaining or extending the codebase

Auditors assessing control, privacy, and governance alignment

### 1.2 Problem statement

Public hospitals manage high volumes of clinical and administrative data across fragmented tools (paper files, spreadsheets, and multiple departmental systems). South African literature highlights fragmented EHR adoption, interoperability gaps, and continued paper-based practice in many facilities (Katurura & Cilliers, 2018). Tertiary centres such as Rob Ferreira Hospital additionally face provincial turnaround pressures under programmes such as #OperationAsiphileni, spanning infrastructure, HR, finance, patient experience, and monitoring.

Without an integrated digital platform, facilities experience:

Delayed access to ward, ED, laboratory, and pharmacy status

Weak visibility of complaints SLA and theatre utilisation

Manual procurement / payroll / HR processes with limited auditability

Limited automation for reminders and operational escalations

### 1.3 Project aim and objectives

Aim: Design and implement a role-based hospital management web system that supports whole-hospital staff workflows and patient self-service, aligned to Asiphileni pillars.

Objectives:

Elicit and specify functional and non-functional requirements using IEEE 830 guidance.

Deliver iteratively using Scrum (product backlog, sprints, increments).

Provide authenticated portals for clinical, support, governance, and patient actors.

Implement automation (SMS, SLA/TAT alerts) and Assist draft helpers with human confirmation.

Document architecture, use cases, and verification procedures.

### 1.4 Scope

In scope

Staff login and role-gated portals (admin, doctor, nurse, casualty, lab, radiology, facilities, allied, pharmacy, HR, finance, payroll, procurement, patient, CMS)

Clinical operations: beds/vitals/meds/handovers; ED visits; lab/imaging orders; allied referrals; doctor consult and queue

Governance: complaints SLA, SMS reminders, audit trail, monitoring KPIs, reporting exports

Corporate: HR, finance, payroll, procurement modules

Automation alerts and Assist API

Local H2 persistence with optional PostgreSQL profile

Out of scope (current baseline)

Live LLM vendor integration (Assist is rule-based with upgrade path)

Full HL7/FHIR national interoperability

Production SMS gateway (mock/simulated send)

Native mobile applications

Medical device control systems

### 1.5 System overview

| Layer | Technology |
| --- | --- |
| Frontend | React 18.3, React Router 6, Tailwind CSS, Create React App |
| Backend | Spring Boot 4.0, Java 21, Spring Security, Spring Data JPA |
| Auth | JWT (JJWT 0.12.6), role claims |
| Database | H2 file (default); PostgreSQL optional |
| Ports | API 5000, UI 3000 |

────────────────────────────────────────

## 2. Literature review

### 2.1 Hospital information systems

A hospital information system (HIS) is a comprehensive, integrated information system designed to manage clinical, administrative, and financial aspects of a hospital. Scholarly work on HIS repeatedly links success to user acceptance, training, infrastructure readiness, and staged implementation rather than “big bang” rollouts (see systematic discussions of HIS success/failure factors in hospital settings indexed on Google Scholar under “hospital information system” evaluation studies).

Haux (2006) and related health-informatics literature frame HIS evolution from departmental systems toward integrated electronic health records supporting care coordination — a framing that motivates RFH HMS’s multi-portal design.

### 2.2 South African EHR / HIS context

Katurura and Cilliers (2018) conducted a systematic literature review of electronic health record systems in South Africa’s public sector. They note that National Health Insurance (NHI) ambitions require patient registration and tracking, while practical barriers include fragmentation across vendor systems, interoperability failures, infrastructure and skills constraints, and extensive residual paper processes. RFH HMS responds at facility level by consolidating role-based workflows and auditability, while remaining honest that national FHIR/HPRS integration is future work.

Provincial landscapes historically include diverse HIS products (e.g. PAAB cited for Mpumalanga in South African HIS inventory studies). RFH HMS is positioned as a modern web platform aligned to local turnaround programmes rather than a claim to replace provincial systems overnight.

### 2.3 Requirements engineering for healthcare software

IEEE Std 830-1998 defines qualities of a good SRS: correctness, unambiguity, completeness, consistency, ranking/stability, verifiability, modifiability, and traceability (IEEE, 1998). Healthcare software additionally needs explicit privacy, safety, and role constraints. Recent maturity-oriented work on software requirements engineering for healthcare information systems emphasises structured RE processes and critical success factors for HIS projects (Akbar et al., 2022).

### 2.4 Agile and Scrum in healthcare IT

Rigid waterfall approaches are frequently associated with delayed HIS projects. Case evidence shows Scrum improving collaboration, responsiveness to changing clinical requirements, and delivery efficiency in hospital information system development (Santoso et al., 2025). Similar Scrum applications appear in healthcare information platforms and hospital sub-systems such as preadmission and remuneration systems (e.g. Vidyamedic Scrum delivery; Scrum at RSUD Raden Mattaher; Sint Carolus preadmission Scrum study).

The Scrum Guide (Schwaber & Sutherland, 2020) defines roles (Product Owner, Scrum Master, Developers), events (Sprint, Planning, Daily Scrum, Review, Retrospective), and artefacts (Product Backlog, Sprint Backlog, Increment). RFH HMS planning in Section 4 maps delivery to these artefacts.

### 2.5 Information systems project success factors

Broader IS research highlights engaged sponsorship, continuous user involvement, and communication as critical success factors (Hughes et al., 2020). RFH HMS therefore uses role-based portals (so each actor sees relevant workflows) and training/checklist artefacts (docs/TRAINING_CHECKLIST.md).

### 2.6 Privacy and governance (South Africa)

Although not a Google Scholar paper, the Protection of Personal Information Act (POPIA) is the binding South African statute for personal information processing. RFH HMS design assumptions include role-based access, JWT sessions, audit events, and SMS consent flags — consistent with privacy-by-design expectations for health data.

────────────────────────────────────────

## 3. Project planning

### 3.1 Stakeholders

| Stakeholder | Interest |
| --- | --- |
| Hospital executive / admin | Command centre, KPIs, user provisioning |
| Clinical departments | Nursing, ED, lab, radiology, allied, doctors, pharmacy |
| Corporate services | HR, finance, payroll, procurement, facilities |
| Patients | Appointments, records, notifications, feedback |
| Provincial programme office | Asiphileni pillar alignment and reporting |
| Development team | Deliverable increments, maintainable architecture |
| Academic supervisor | Documentation quality, methodology, evaluation |

### 3.2 Work breakdown structure (WBS)

RFH HMS
├── 1. Initiation & research
│   ├── Literature review (HIS, SA EHR, Agile)
│   ├── Stakeholder & pillar mapping (Asiphileni)
│   └── Tooling setup (Node, JDK 21, Maven)
├── 2. Requirements
│   ├── Actor & use-case modelling
│   ├── Functional requirements (IEEE 830)
│   └── Non-functional requirements (security, performance, POPIA)
├── 3. Design
│   ├── Architecture (SPA + REST API)
│   ├── Data model (JPA entities)
│   └── UI portal chrome / brand system
├── 4. Implementation (Scrum increments)
│   ├── Auth & admin CMS
│   ├── Clinical portals
│   ├── Corporate portals
│   └── Automation & Assist
├── 5. Verification
│   ├── API health & role login tests
│   ├── Build verification (Maven / npm)
│   └── UAT against training checklist
└── 6. Documentation & handover
    ├── README / ops docs
    └── This project documentation pack

### 3.3 High-level schedule (illustrative)

| Phase | Duration (indicative) | Milestone |
| --- | --- | --- |
| Initiation & literature | 1–2 weeks | Problem statement approved |
| Requirements & use cases | 2 weeks | SRS baseline v1.0 |
| Architecture spike | 1 week | Stack & security confirmed |
| Sprint 1–2 | 4 weeks | Auth, admin, patient, doctor core |
| Sprint 3–4 | 4 weeks | HR/finance/payroll/procurement/pharmacy |
| Sprint 5–6 | 4 weeks | Nursing/ED/lab/radiology/facilities/allied |
| Sprint 7 | 2 weeks | Automation + Assist |
| Hardening & docs | 2 weeks | Documentation pack + demo |

Actual calendar dates should be filled by the project team / Product Owner.

### 3.4 Risk register (excerpt)

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Scope creep across hospital departments | High | High | Scrum backlog prioritisation; MVP per portal |
| R2 | Privacy breach of patient data | Medium | Critical | JWT + RBAC; audit; minimise PHI in logs; POPIA consent for SMS |
| R3 | Backend/frontend version skew after pull | Medium | Medium | npm run dev + restart API; health check |
| R4 | Over-reliance on Assist drafts | Medium | High | Explicit “suggestion only”; clinician confirmation |
| R5 | H2 file lock / local DB corruption | Low | Medium | Postgres profile for shared environments |

### 3.5 Budget / resource assumptions

| Resource | Assumption |
| --- | --- |
| Developers | Small Scrum team (1–5) |
| Product Owner | Hospital admin / clinical lead proxy |
| Infrastructure | Local workstations; optional Neon/Postgres |
| Licences | Open-source stack (React, Spring Boot, H2) |

────────────────────────────────────────

## 4. Agile methodology

### 4.1 Why Agile for RFH HMS

Hospital requirements change as departments are onboarded. Empirical HIS Scrum studies report improved collaboration and responsiveness versus rigid plans (Santoso et al., 2025). Agile fits multi-portal delivery: each sprint can ship a usable department increment.

### 4.2 Scrum roles (mapped)

| Scrum role | RFH HMS mapping |
| --- | --- |
| Product Owner | Hospital admin / programme champion; owns backlog priority (Asiphileni value) |
| Scrum Master | Delivery lead; removes blockers; protects sprint focus |
| Developers | Full-stack engineers implementing React + Spring Boot |

### 4.3 Scrum events

| Event | Cadence | RFH practice |
| --- | --- | --- |
| Sprint | 1–2 weeks | Portal feature slice + API + seed data |
| Sprint Planning | Start of sprint | Select backlog items (e.g. “Nursing beds CRUD”) |
| Daily Scrum | Daily (async OK for small teams) | Blockers: DB, auth, CORS, compile |
| Sprint Review | End of sprint | Demo with seeded logins from README |
| Retrospective | End of sprint | Improve Definition of Done |

### 4.4 Product backlog themes (epics)

Identity & access — login, JWT, RoleRoute, staff user admin

Patient experience — reception, appointments, queue, patient portal

Clinical care — doctor, nursing, casualty, lab, radiology, allied

Pharmacy & theatres — dispense, stock, utilisation

Corporate governance — HR, finance, payroll, procurement

Monitoring & compliance — KPIs, audit, complaints SLA, SMS

Automation & Assist — scheduler, staff alerts, draft helpers

CMS & branding — hero carousel, palette, documentation

### 4.5 Example sprint backlog (Sprint 6 — clinical portals)

| Item | Story points (rel.) | DoD |
| --- | --- | --- |
| Nursing beds/vitals/meds/handovers API + UI | 8 | Role login works; seeded beds visible |
| Casualty visits + triage board | 5 | RED–BLUE statuses; dashboard KPIs |
| Lab & radiology orders | 8 | STAT flags; TAT fields |
| Facilities work orders + assets | 5 | PM dates; DOWN status |
| Allied referrals | 3 | Discipline filter |
| README credentials | 2 | All emails documented |

### 4.6 Definition of Done (DoD)

A backlog item is done when:

Code compiles (mvn package / frontend builds or hot-reloads cleanly)

Endpoint is role-protected

UI is reachable via RoleRoute for the intended role

Seed or fixture data exists where needed for demo

README / training notes updated if a new role or path was added

No secrets committed

### 4.7 Burndown (conceptual)

[Mermaid diagram — paste into mermaid.live to render]
xychart-beta
  title "Illustrative sprint burndown (story points)"
  x-axis [Day1, Day2, Day3, Day4, Day5, Day6, Day7, Day8, Day9, Day10]
  y-axis "Remaining SP" 0 --> 40
  line [40, 36, 30, 28, 22, 18, 14, 10, 5, 0]

────────────────────────────────────────

## 5. Software Requirements Specification (SRS)

Structured according to the spirit of IEEE Std 830-1998 (sections adapted for a modern web HIS).

### 5.1 Introduction (SRS)

#### 5.1.1 Purpose

Specify functional and non-functional requirements for RFH HMS so that implementers and stakeholders share an unambiguous baseline.

#### 5.1.2 Product perspective

RFH HMS is a new self-contained product with:

Browser-based SPA clients

REST API backend

Relational persistence

It may later integrate with provincial HIS / HPRS / DHIS2 exports (partial export hooks exist under reporting).

#### 5.1.3 Product functions (summary)

Authenticate users; route to role portals; manage clinical and corporate records; raise automation alerts; provide Assist drafts; expose admin CMS and monitoring.

#### 5.1.4 User characteristics

| User class | Characteristics |
| --- | --- |
| Clinical staff | Time-pressured; need fast queues and clear status |
| Corporate officers | Need forms, approvals, ledgers, reports |
| Patients | Variable digital literacy; need simple navigation |
| Admins | Need cross-cutting visibility and user provisioning |

#### 5.1.5 Constraints

Must run on Java 21+ and modern evergreen browsers

JWT secret configurable via environment

SMS sending is simulated until a gateway is configured

Assist outputs are non-authoritative

#### 5.1.6 Assumptions and dependencies

Hospital provides authentic clinical policies for triage/SLA

Network allows browser ↔ API on ports 3000/5000 in dev

Seeded accounts are for controlled environments only

### 5.2 Overall description

#### 5.2.1 Product functions map (Asiphileni)

| Pillar | System support |
| --- | --- |
| Infrastructure | Facilities, pharmacy stock, theatres |
| HR | Vacancies, staffing, PMDS, employees |
| Financial governance | Finance, payroll, procurement |
| Patient experience | Clinical portals + patient app + complaints/SMS |
| Monitoring | KPIs, audit, automation alerts |

#### 5.2.2 Operating environment

| Component | Environment |
| --- | --- |
| Client | Chromium/Firefox/Safari; desktop-first responsive UI |
| Server | JVM Spring Boot service |
| DB | H2 file ./data/rfh-hms or PostgreSQL |

### 5.3 Specific requirements — functional

Requirements use IDs for traceability (FR-xxx).

#### 5.3.1 Authentication and authorisation

| ID | Requirement |
| --- | --- |
| FR-AUTH-01 | System shall authenticate users by email and password via POST /api/login. |
| FR-AUTH-02 | System shall issue a JWT containing user id and role, valid for configured TTL (default 24h). |
| FR-AUTH-03 | System shall reject unauthenticated access to protected APIs with HTTP 401. |
| FR-AUTH-04 | Frontend shall enforce RoleRoute guards matching backend roles. |
| FR-AUTH-05 | Patients may self-register at /signup with patient role only. |
| FR-AUTH-06 | Admins may provision department staff from portal Users pages. |

#### 5.3.2 Clinical — nursing

| ID | Requirement |
| --- | --- |
| FR-NUR-01 | Nurses and nurse managers shall access /nursing. |
| FR-NUR-02 | System shall manage ward beds (status, acuity, patient allocation). |
| FR-NUR-03 | System shall record vitals, medication administration, and handovers. |

#### 5.3.3 Clinical — casualty / ED

| ID | Requirement |
| --- | --- |
| FR-ED-01 | Casualty staff shall manage ED visits with SATS-style triage categories. |
| FR-ED-02 | Dashboard shall summarise waits and acuity counts. |

#### 5.3.4 Diagnostics

| ID | Requirement |
| --- | --- |
| FR-LAB-01 | Lab staff shall manage laboratory orders including STAT priority and results. |
| FR-RAD-01 | Radiology staff shall manage imaging orders and report summaries. |

#### 5.3.5 Allied & facilities

| ID | Requirement |
| --- | --- |
| FR-ALL-01 | Allied staff shall manage multidisciplinary referrals. |
| FR-FAC-01 | Facilities staff shall manage work orders and biomedical asset PM dates. |

#### 5.3.6 Doctor & pharmacy

| ID | Requirement |
| --- | --- |
| FR-DOC-01 | Doctors shall manage queue, consult notes, orders, referrals, and schedule. |
| FR-DOC-02 | Doctors shall obtain SOAP drafts via scribe/Assist endpoints (human confirm). |
| FR-PHARM-01 | Pharmacy shall manage dispense queue, inventory signals, and interventions. |

#### 5.3.7 Corporate modules

| ID | Requirement |
| --- | --- |
| FR-HR-01 | HR officers shall manage vacancies, employees, leave, training, PMDS. |
| FR-FIN-01 | Finance officers shall manage billing, budget, accounting, irregular spend, cost centres. |
| FR-PAY-01 | Payroll officers shall manage timesheets, certifications, ghost-worker cases. |
| FR-PROC-01 | Procurement officers shall manage tenders, bids, vendors, contracts, spend, alerts. |

#### 5.3.8 Patient, complaints, SMS, monitoring

| ID | Requirement |
| --- | --- |
| FR-PAT-01 | Patients shall view appointments, medications, records, notifications, feedback. |
| FR-CMP-01 | System shall track complaints with acknowledgement and resolution SLA clocks. |
| FR-SMS-01 | System shall schedule appointment SMS reminders only when consent is recorded. |
| FR-MON-01 | Staff shall view monitoring KPIs aggregating queue, waitlist, complaints, pharmacy, theatre. |

#### 5.3.9 Automation & Assist

| ID | Requirement |
| --- | --- |
| FR-AUTO-01 | System shall periodically scan operational conditions and create staff alerts. |
| FR-AUTO-02 | Staff shall list and acknowledge alerts for their role. |
| FR-AUTO-03 | Admins shall trigger an immediate automation run. |
| FR-AST-01 | Staff shall request Assist drafts (draft-note, summarise, prioritise, triage, handover, work-order). |
| FR-AST-02 | Assist responses shall be marked as drafts requiring confirmation. |

### 5.4 Specific requirements — non-functional

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Passwords stored hashed; JWT required for protected routes. |
| NFR-SEC-02 | Security | Role checks on controllers (SecurityUtils). |
| NFR-PRI-01 | Privacy | SMS requires consent; patient self-service limited to own data patterns. |
| NFR-AVL-01 | Availability | Dev stack starts via npm run dev; health endpoint /api/health. |
| NFR-PER-01 | Performance | Dashboard GETs should respond interactively on LAN for seeded datasets. |
| NFR-USA-01 | Usability | Shared portal chrome; brand palette documented in theme. |
| NFR-MAI-01 | Maintainability | Modular controllers/entities; department ResourcePage pattern. |
| NFR-POR-01 | Portability | Java 21 + Node 18+; Windows/macOS/Linux capable. |
| NFR-AUD-01 | Auditability | Audit events and automation fingerprints support traceability. |

### 5.5 External interface requirements

| Interface | Description |
| --- | --- |
| UI | React SPA at / with role portals |
| API | JSON REST under /api/* |
| DB | JDBC to H2/Postgres |
| SMS | Logical gateway (simulated send status) |
| CMS uploads | Multipart hero images under uploads path |

### 5.6 Requirements traceability (sample)

| Requirement | Design element | Implementation | Test idea |
| --- | --- | --- | --- |
| FR-AUTH-01 | Auth sequence | AuthController / AuthService | Login with seeded admin |
| FR-NUR-02 | Nursing use cases | NursingController + NursingBeds | List beds after nurse login |
| FR-AUTO-01 | Automation component | AutomationScheduler | POST /api/automation/run |
| FR-AST-01 | Assist service | AssistService | Triage RED for chest pain text |

────────────────────────────────────────

## 6. System analysis and design (diagrams)

### 6.1 Actor catalogue

| Actor | Description |
| --- | --- |
| Super Admin | CMS hero management |
| Hospital Admin | Command centre, all portals, automation run |
| Doctor | Clinical care |
| Nurse / Nurse Manager | Ward operations |
| Casualty Officer | ED triage & visits |
| Lab Technologist | Lab orders |
| Radiographer / Radiology | Imaging orders |
| Facilities Officer | Work orders & assets |
| Allied Health Professional | Referrals |
| Pharmacist | Dispense & stock |
| HR / Finance / Payroll / Procurement Officers | Corporate suites |
| Patient | Self-service portal |
| Automation Engine | Scheduled jobs (system actor) |

### 6.2 Use case diagram (system-level)

[Mermaid diagram — paste into mermaid.live to render]
flowchart LR
  subgraph Actors
    SA[Super Admin]
    AD[Hospital Admin]
    DR[Doctor]
    NU[Nurse]
    ED[Casualty]
    LB[Lab]
    RD[Radiology]
    FC[Facilities]
    AL[Allied]
    PH[Pharmacist]
    HR[HR Officer]
    FI[Finance]
    PY[Payroll]
    PR[Procurement]
    PA[Patient]
    AE[Automation Engine]
  end

  subgraph System["RFH HMS"]
    UC1((Authenticate))
    UC2((Manage clinical records))
    UC3((Manage corporate records))
    UC4((Patient self-service))
    UC5((View KPIs / audit))
    UC6((Run Assist draft))
    UC7((Raise / ack alerts))
    UC8((Manage CMS heroes))
    UC9((SMS reminders))
  end

  SA --> UC1
  SA --> UC8
  AD --> UC1
  AD --> UC2
  AD --> UC3
  AD --> UC5
  AD --> UC7
  DR --> UC1
  DR --> UC2
  DR --> UC6
  NU --> UC1
  NU --> UC2
  NU --> UC6
  NU --> UC7
  ED --> UC1
  ED --> UC2
  ED --> UC6
  LB --> UC1
  LB --> UC2
  LB --> UC7
  RD --> UC1
  RD --> UC2
  FC --> UC1
  FC --> UC2
  FC --> UC6
  AL --> UC1
  AL --> UC2
  PH --> UC1
  PH --> UC2
  PH --> UC7
  HR --> UC1
  HR --> UC3
  FI --> UC1
  FI --> UC3
  PY --> UC1
  PY --> UC3
  PR --> UC1
  PR --> UC3
  PA --> UC1
  PA --> UC4
  AE --> UC7
  AE --> UC9
  AD --> UC9
  DR --> UC9

### 6.3 Detailed clinical use cases (selected)

| Use case | Actor | Precondition | Main flow | Postcondition |
| --- | --- | --- | --- | --- |
| UC-ED-Triage | Casualty | Authenticated casualty | Create visit → set triage → update status | Visit stored; may trigger wait alerts later |
| UC-NUR-Meds | Nurse | Authenticated nurse | Record dose given/held/missed | Med admin row saved; outstanding counts update |
| UC-LAB-STAT | Lab | Authenticated lab | Update STAT order progress/result | Order status changed; automation may alert doctors |
| UC-DOC-SOAP | Doctor | Authenticated doctor | Paste transcript → Assist/scribe → edit → save note | Note saved only after clinician confirm |
| UC-AUTO-Scan | Automation Engine | Scheduler tick / admin run | Scan SLA/TAT/stock/ED → upsert alerts; flush SMS | Alerts persisted; SMS statuses updated |

### 6.4 System architecture diagram

[Mermaid diagram — paste into mermaid.live to render]
flowchart TB
  Browser[Web Browser React SPA :3000]
  API[Spring Boot API :5000]
  Sec[Spring Security + JWT Filter]
  Ctrl[REST Controllers ~67]
  Svc[Services: Auth Assist Automation]
  JPA[Spring Data JPA / SupportStore]
  DB[(H2 file or PostgreSQL)]
  Sched[AutomationScheduler]

  Browser -->|HTTPS/JSON Bearer JWT| API
  API --> Sec --> Ctrl
  Ctrl --> Svc
  Ctrl --> JPA
  Svc --> JPA
  JPA --> DB
  Sched --> Svc

### 6.5 Login sequence diagram

[Mermaid diagram — paste into mermaid.live to render]
sequenceDiagram
  participant U as User
  participant UI as React SPA
  participant API as AuthController
  participant AS as AuthService
  participant DB as Database

  U->>UI: Enter email/password
  UI->>API: POST /api/login
  API->>AS: login(email, password, role?)
  AS->>DB: Find candidate by role order
  DB-->>AS: User/Admin/Doctor record
  AS-->>API: JWT + role
  API-->>UI: { token, role, onboardingComplete }
  UI->>UI: Store token; navigate homeForRole

### 6.6 Automation sequence diagram

[Mermaid diagram — paste into mermaid.live to render]
sequenceDiagram
  participant S as AutomationScheduler
  participant A as AutomationService
  participant DB as Database
  participant Staff as Staff Portal

  S->>A: runAll() every 5 min
  A->>DB: Generate/send due SMS
  A->>DB: Scan complaints, lab, rad, ED, nursing, facilities, pharmacy
  A->>DB: Upsert StaffAlert by fingerprint
  Staff->>A: GET /api/automation/alerts
  A-->>Staff: Role-filtered open alerts
  Staff->>A: POST /api/automation/alerts/{id}/ack

### 6.7 Logical data overview (core entities)

[Mermaid diagram — paste into mermaid.live to render]
erDiagram
  ADMIN ||--o{ STAFF_ALERT : receives
  USER ||--o{ APPOINTMENT : books
  USER ||--o{ SMS_REMINDER : may_receive
  WARD_BED ||--o| USER : allocates_patient
  ED_VISIT ||--o| USER : concerns
  LAB_ORDER ||--o| USER : ordered_for
  IMAGING_ORDER ||--o| USER : ordered_for
  NURSING_MED_ADMIN ||--o| USER : administered_to
  COMPLAINT ||--o| USER : lodged_by
  MEDICINE ||--o{ DISPENSATION : stocked_as

  ADMIN {
    long id
    string email
    string role
  }
  USER {
    long id
    string email
    string role
    boolean smsConsent
  }
  STAFF_ALERT {
    long id
    string audienceRole
    string severity
    string fingerprint
    boolean acknowledged
  }

### 6.8 Context diagram (Level-0 DFD style)

[Mermaid diagram — paste into mermaid.live to render]
flowchart LR
  Staff[Hospital Staff]
  Patients[Patients]
  RFH[RFH HMS]
  SMS[SMS Channel mock]
  DB[(Hospital DB)]

  Staff <-->|clinical & corporate transactions| RFH
  Patients <-->|appointments & records| RFH
  RFH <--> DB
  RFH -->|reminder messages| SMS

### 6.9 UI navigation (portal home map)

See README “Portal homes after login”. Each portal uses shared portalChrome styling and, for clinical/corporate layouts, Alerts + Assist entry points.

────────────────────────────────────────

## 7. Implementation overview

### 7.1 Repository structure

hospital-manangement-/
├── frontend/                 # React SPA
│   └── src/components/       # Portals, AssistTools, Admin, etc.
├── backend-java/             # Spring Boot API
│   └── src/main/java/za/gov/mpumalanga/rfh/
│       ├── controller/
│       ├── entity/
│       ├── service/          # Auth, Assist, Automation
│       ├── security/
│       └── config/           # DataSeeder, SecurityConfig
└── docs/                     # This documentation pack

### 7.2 Security implementation

JwtAuthFilter parses Bearer tokens

SecurityConfig permits login/signup/health/CMS hero GET

SecurityUtils enforces role methods (requireNurse, requireHospitalStaff, …)

### 7.3 Seeding

DataSeeder creates staff logins, clinical sample rows, and corporate fixtures so UAT can proceed without manual data entry.

### 7.4 Assist engine

AssistService implements deterministic NLP-lite heuristics (keyword routing into SOAP sections, SATS triage suggestions, priority scoring). Responses include draftAssistant: true and requiresConfirmation: true.

### 7.5 Automation engine

AutomationService + AutomationScheduler (app.automation.fixed-delay-ms, default 300000). Fingerprinted StaffAlert rows prevent duplicate open alerts.

────────────────────────────────────────

## 8. Verification and validation

### 8.1 Verification methods

| Method | Application |
| --- | --- |
| Build verification | mvnw -DskipTests package; npm run build |
| API smoke tests | /api/health; role logins; dashboard GETs |
| Automation probe | POST /api/automation/run as admin |
| Assist probe | POST /api/assist with triage/draft-note |
| UAT | docs/TRAINING_CHECKLIST.md role walkthroughs |

### 8.2 Sample test cases

| ID | Steps | Expected |
| --- | --- | --- |
| TC-01 | Login nurse@rfh.gov.za / Nurse123! | Redirect /nursing; beds load |
| TC-02 | Login lab@rfh.gov.za; open alerts | STAT lab alert visible after automation run |
| TC-03 | Assist text “severe chest pain…” action triage | Suggested category RED |
| TC-04 | Admin Run automation | alertsCreated ≥ 0; status 200 |
| TC-05 | Patient login | Patient dashboard accessible |

### 8.3 Validation against objectives

| Objective | Status |
| --- | --- |
| Multi-role hospital coverage | Achieved (seeded portals) |
| Agile incremental delivery | Documented + evidenced by module growth |
| Automation & Assist | Achieved (rule-based) |
| IEEE-style SRS | This document Section 5 |
| Scholarly grounding | Section 2 & 10 |

────────────────────────────────────────

## 9. Conclusions and future work

RFH HMS demonstrates a practical, Agile-delivered HIS baseline for a tertiary public hospital narrative in Mpumalanga, combining clinical portals, corporate governance modules, and operational automation. Literature on South African EHR fragmentation (Katurura & Cilliers, 2018) and Agile HIS delivery (Santoso et al., 2025) supports the chosen approach.

Future work

Integrate a vetted LLM provider behind AssistService with PHI redaction

Connect a real SMS gateway and POPIA processing notices

FHIR/HL7 export and HPRS patient identifier alignment

Formal clinical safety case and penetration testing

Postgres production hardening and backup drills (OPS_POSTGRES.md)

────────────────────────────────────────

## 10. References

Sources were identified via Google Scholar and publisher pages. Prefer the Scholar record for citation metadata when preparing a bibliography manager export.

IEEE (1998). IEEE Recommended Practice for Software Requirements Specifications (IEEE Std 830-1998). IEEE.

   Scholar/standard access: search “IEEE Std 830-1998” on Google Scholar.

Katurura, M. & Cilliers, L. (2018). Electronic health record system in the public health care sector of South Africa: A systematic literature review. African Journal of Primary Health Care & Family Medicine, 10(1), a1746.

   https://doi.org/10.4102/phcfm.v10i1.1746

PMC full text · Google Scholar

Santoso, H., Pungki, A., Aziz, A. et al. (2025). Agile-Scrum Methodology for Hospital Information System Development. Journal of Information Systems and Informatics, 7(2).

   https://doi.org/10.51519/journalisi.v7i2.1148

Google Scholar

Schwaber, K. & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. Scrum.org / Scrum Inc.

   https://scrumguides.org/

Google Scholar

Hughes, D.L., Rana, N.P. & Simintiras, A.C. (related stream) / Hughes et al. on IS project success factors using interpretive structural modelling — see:

   Hughes, D. L., et al. (2020). Elucidation of IS project success factors: an interpretive structural modelling approach. Annals of Operations Research.

   https://doi.org/10.1007/s10479-019-03146-w

Google Scholar

Akbar, M.A. et al. (2022). Toward successful agile requirements change management process in global software development: a practitioner’s perspectives. / related SRE-HIMM healthcare RE maturity work:

   Search Scholar: “Software Requirement Engineering Healthcare Implementation Maturity Model” / arXiv:2212.01224.

   https://arxiv.org/abs/2212.01224

Google Scholar

Object Management Group (2017). OMG Unified Modeling Language (OMG UML), Version 2.5.1.

Google Scholar

Haux, R. (2006). Health information systems – past, present, future. International Journal of Medical Informatics, 75(3–4), 268–281.

Google Scholar

Scrum healthcare case studies (supporting Agile adoption evidence):

   - Agile development implementation on Vidyamedic healthcare information system based on Scrum framework. https://doi.org/10.35508/jicon.v13i2.23586

   - Agile Scrum model for preadmission information system at Sint Carolus Hospital Jakarta. IEEE ITIS 2024. https://doi.org/10.1109/itis64716.2024.10845496

   - Implementasi sistem informasi remunerasi… Scrum Framework di RSUD Raden Mattaher. https://doi.org/10.33998/mediasisfo.2024.18.2.1886

   Discoverable via Google Scholar “Scrum hospital information system”.

Republic of South Africa (2013). Protection of Personal Information Act 4 of 2013 (POPIA). Government Gazette.

    (Statutory reference for privacy requirements; cite alongside health informatics literature.)

Hospital information system evaluation / acceptance literature cluster — start from Google Scholar query:

"Hospital information system"

    (Use for expanding Chapter 2 in a longer dissertation-style write-up.)

### Suggested Google Scholar search strings

"hospital information system" evaluation South Africa
"electronic health record" "South Africa" Katurura
Agile Scrum "hospital information system"
IEEE 830 software requirements specification
UML use case hospital management system
health information systems Haux
POPIA personal information health records South Africa

────────────────────────────────────────

## 11. Appendices

### Appendix A — Seeded login matrix

See root README.md § Login accounts (authoritative).

### Appendix B — Key API groups

| Prefix | Domain |
| --- | --- |
| /api/login, /api/signup | Auth |
| /api/nursing/* | Nursing |
| /api/casualty/* | ED |
| /api/lab/*, /api/radiology/* | Diagnostics |
| /api/facilities/*, /api/allied/* | Support clinical |
| /api/doctor/*, /api/pharmacy/* | Doctor & pharmacy |
| /api/hr/*, /api/finance/*, /api/payroll/*, /api/procurement/* | Corporate |
| /api/automation/*, /api/assist | Automation & Assist |
| /api/monitoring/kpis, /api/audit/*, /api/sms/* | Monitoring & messaging |

### Appendix C — Document revision history

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 0.1 | 2026-09 | Project team | Initial draft outline |
| 1.0 | 2026-09 | Project team | Full SRS + Agile + diagrams + Scholar references |

### Appendix D — Glossary

| Term | Definition |
| --- | --- |
| HIS | Hospital Information System |
| EHR | Electronic Health Record |
| SRS | Software Requirements Specification |
| JWT | JSON Web Token |
| SATS | South African Triage Scale (categories used in ED UI) |
| SLA | Service Level Agreement |
| TAT | Turnaround Time |
| POPIA | Protection of Personal Information Act |
| DoD | Definition of Done |

────────────────────────────────────────

End of RFH HMS Full Project Documentation (v1.0).